FINAL YEAR PROJECT - WEEKLY LOG FORM

[WEEK # 04]

- Student & Project Information:

| Student Name: | Student Id: | Attendance: |
| --- | --- | --- |
| Saireen Malik | IU05-0122-0067 | Present |
| Muhammad Ammar Zahid | IU05-0122-0096 | Present |
| Muhammad Haris | IU05-0122-0078 | Present |

- Summary of Weekly Work:

Main Objectives for the Week:

  - Start defining the scope of the project

  - Write functional and non-functional requirements

Tasks Completed:

  - Document all functional requirements (what the system should do)

  - Documented all the non-functional requirements.

Hours Worked:

  - 5 Hours

- Work In Progress:

Tasks not Completed:

  - Some non-functional requirements were not quantifiable.

Challenges Encountered:

  - Clearly differentiating between functional and non-functional requirements

  - Making sure all user needs were properly addressed

Actions Taken / Solutions Implemented:

- Studies examples from similar system

- Took help from online resources to understand requirements writing properly

- Planning for Next Week:

Planned Tasks & Objectives:

- Revise and update the functional and non-functional requirements.

Resources/Support Needed:

- Supervisor guidance for reviewing requirements.

- Reflection & Feedback:

Key Learnings:

- Improved understanding of functional vs non-functional requirements.

- Learned to document requirements effectively.

Additional Comments:

- Clarified project scope.

- Need to focus on quantifying non-functional requirements.

Supervisor Feedback:

__________________________________________________________________________________________

__________________________________________________________________________________________

__________________________________________________________________________________________

__________________________________________________________________________________________

Supervisor Signature & Date: