FINAL YEAR PROJECT - WEEKLY LOG FORM

[WEEK # 06]

- Student & Project Information:

| Student Name: | Student Id: | Attendance: |
| --- | --- | --- |
| Saireen Malik | IU05-0122-0067 | Present |
| Muhammad Ammar Zahid | IU05-0122-0096 | Present |
| Muhammad Haris | IU05-0122-0078 | Present |

- Summary of Weekly Work:

Main Objectives for the Week:

- • Finalize all system use cases.

- • Create the complete use case diagram.

Tasks Completed:

- • Detailed use cases documented.

- • Use case diagram created Adobe Illustrator.

Hours Worked:

  - 6 Hours

- Work In Progress:

Tasks not Completed:

- • Finalization of all use cases and diagram.

Challenges Encountered:

- • Ensuring that each use case covered all necessary user interactions.

- • Aligning the diagram format with UML standards.

Actions Taken / Solutions Implemented:

- • Peer review within group for refining use cases.

- • Validated diagram structure using UML guidelines and examples.

- Planning for Next Week:

Planned Tasks & Objectives:

• Create a Requirements vs Use Case Mapping Table.

• Ensure each functional requirement is linked to cases.

Resources/Support Needed:

- • Supervisor feedback on the mapping table.

- • Templates/examples for requirements mapping.

- Reflection & Feedback:

Key Learnings:

- • Creating and reviewing detailed use cases helped understand system behavior clearly.

- • Use case diagram provided a visual understanding of user-system interactions.

Additional Comments:

• Stronger clarity achieved on how the system will function from a user perspective.

• Ready to begin mapping in the upcoming week.

Supervisor Feedback:

__________________________________________________________________________________________

__________________________________________________________________________________________

__________________________________________________________________________________________

__________________________________________________________________________________________

Supervisor Signature & Date: